QUIES

Tech Stack, Workflow & Build Guide

For the Team — Read This Before You Write a Single Line

Project Duration: 8 Weeks

B.Tech Cybersecurity Capstone Project

| Name | Role Title | Focus Area |
| --- | --- | --- |
| Rohan | Frontend Engineer + AI/ML Engineer | App UI, Safety Assistant chat, Evidence Vault screens |
| Smit | Backend Engineer + AI/ML Engineer | API, database, spyware scanner, risk-score model |
| Vedant | AI/Cloud Engineer | Claude integration, blockchain ledger, deployment |

# 1. The Tech Stack

Here's everything we're using and why. Stick to this stack — don't add a new library without flagging it in the group chat first.

| Layer | Technology | Why This | Who Uses It |
| --- | --- | --- | --- |
| Frontend (App) | React Native (Expo) + NativeWind | Cross-platform, fast to build, works fully on emulator — no real phone needed | Rohan |
| UI Library | React Native Paper | Pre-built components so the disguised UI looks clean fast | Rohan |
| Auth | Firebase Auth | Free, handles sessions/login without building our own auth server | Rohan, Smit |
| Backend | Node.js + Express | Lightweight API layer, connects app to everything else | Smit |
| Database | PostgreSQL via Supabase | Free hosting, structured data, built-in dashboard | Smit |
| ORM | Prisma | Clean DB queries, auto-generated types, easy migrations | Smit |
| AI Service | Python + FastAPI | Best ecosystem for ML + fast async API for the AI layer | Smit, Vedant |
| AI/ML Models | scikit-learn | Powers the spyware behavior detection + risk-score model | Smit |
| LLM / AI API | Claude API (primary) | Powers the Safety Assistant chat and the Legal Report Generator | Vedant |
| Breach Check | Have I Been Pwned API | Free, checks if an account/email appears in known data breaches | Vedant |
| Evidence Ledger | Solidity + Ethers.js (Sepolia testnet) | Tamper-proof, free test-token blockchain for evidence hashes | Vedant |
| File Storage | Supabase Storage | Already in the stack, stores encrypted evidence files | Vedant |
| DevOps | Docker + GitHub Actions | Consistent local environments + auto checks on every PR | Vedant |
| Deployment | Render / Railway (free tier) | Free hosting for backend + AI service, enough for a demo | Vedant |
| API Docs | Postman | Contract reference so frontend and backend don't guess shapes | Smit |
| Design | Figma | Wireframes + the disguised-app look, done before coding starts | Rohan |

Note: Don't add any new npm package or Python library without flagging it in the group chat first. Keeps everyone's builds consistent.

# 2. How the System Works Together

Quies is split into 3 independent services that talk to each other. Knowing this matters — it tells you exactly where your code fits.

## The 3 Services

### Service 1 — App (React Native)

- What the user actually opens and interacts with

- Never talks to the AI service directly — only talks to the backend API

- When a scan or chat message is submitted, the app sends a request to the backend and gets back a job ID

- The app then polls the backend every few seconds asking 'is it done yet?' and shows the result when ready

### Service 2 — Backend (Node.js + Express)

- The middle layer — receives requests from the app, manages the database, and queues AI/scan jobs

- Validates the request, saves it to PostgreSQL, then calls the AI service

- Once the AI service responds, backend saves the result and the app's polling picks it up

### Service 3 — AI Service (Python + FastAPI)

- A separate Python microservice, runs on its own port

- Backend calls it via HTTP — the app never calls it directly

- Runs the spyware-behavior model, the risk-score model, and calls the Claude API for the Safety Assistant and Legal Report Generator

- One job: take input, return clean structured JSON

Tip: App is the face, Backend is the brain, AI Service is the expert consultant the brain calls when it needs advice.

## The Data Flow (Step by Step)

| # | Who | What Happens |
| --- | --- | --- |
| 1 | User | Opens the app and triggers a scan (or opens the Safety Assistant chat) |
| 2 | App | Sends POST /api/scan (or /api/chat) to the backend |
| 3 | Backend | Validates the request, checks auth. If invalid, returns an error to the app |
| 4 | Backend | Saves the job to PostgreSQL, returns a job_id to the app immediately |
| 5 | App | Starts polling GET /api/jobs/:job_id every 3 seconds. Shows loading screen |
| 6 | Backend | Calls the AI service with the scan/chat data |
| 7 | AI Service | Runs the relevant model (scanner logic, risk score, or Claude API call), returns structured JSON |
| 8 | Backend | Saves the result to PostgreSQL. If it's evidence, also hashes it to the blockchain ledger. Updates job status to 'complete' |
| 9 | App | Polling detects job is complete. Fetches result and renders the screen |
| 10 | User | Sees their result — scan findings, risk score, assistant reply, or report |

# 3. Workflow — How We Actually Build This

This is how work moves from idea to working code. Follow this every time, no exceptions.

## Branch Strategy

- main — working, demo-ready code only. Nobody pushes here directly. Ever.

- dev — integration branch. All feature branches merge here first

- feature/your-feature-name — your working branch, one per feature

- Example: feature/scanner-engine, feature/evidence-vault-ui, feature/blockchain-ledger

Tip: Branch off dev, not main. Open a PR into dev when your feature is done. Vedant merges dev into main before each demo milestone.

## The Daily Workflow

| Step | Action | Details |
| --- | --- | --- |
| 1 | Pull latest dev | Every session, before touching code, pull from dev so you're not working on stale code |
| 2 | Work on your feature branch | Commit often with clear messages — 'add risk score model v1' not 'fix stuff' |
| 3 | Test locally | Make sure it actually runs before opening a PR |
| 4 | Open a PR into dev | Title should describe what it does, with a short note on how to test it |
| 5 | Teammate reviews | One of the other two looks it over before it merges |
| 6 | Merge into dev | If changes are needed, fix and push to the same branch |
| 7 | Update the task board | Move your task card to Done on Notion/Trello — keep it accurate |

## Commit Message Format

Format: [action] [what]

- add: spyware permission scanner v1

- fix: risk score not updating after rescan

- update: Claude prompt for legal report generator

- refactor: evidence vault upload logic

## When You're Stuck

- Stuck under 1 hour — try to figure it out, check docs

- Stuck over 1 hour — post in the group chat immediately, don't sit on it

- Blocked by a teammate's unfinished piece — build against a mock/stub and swap it in later, don't stop working

- Never go silent on a blocker — it delays the other two people downstream

# 4. Your Tech — Role by Role

Read your section closely, skim the other two so you know what your teammates are building.

## Rohan — Frontend Engineer + AI/ML Engineer

Your Stack:

React Native (Expo), NativeWind, React Native Paper, Axios, Firebase Auth

What You Own:

- Initialize the React Native project — folder structure, navigation. Do this first

- Build the disguised app shell — innocuous icon/name, hidden gesture or PIN to reach the real dashboard

- Build the main screens: Dashboard, Evidence Vault, Risk Score display, AI Safety Assistant chat

- Set up the Axios instance with base URL and auth headers so you're not writing raw fetch calls everywhere

- Implement Firebase Auth — login, session handling, protected routes

- Make every screen work cleanly on the emulator — test before marking a task done

How You Connect to Backend:

- All API calls go through your Axios instance, pointed at Smit's backend

- Refer to the Postman collection Smit publishes — don't guess endpoint shapes

## Smit — Backend Engineer + AI/ML Engineer

Your Stack:

Node.js, Express, Prisma, PostgreSQL (Supabase), Python, FastAPI, scikit-learn

What You Own:

- Design and finalize the database schema — this is your Day 1 priority

- Set up Express project structure — routes, controllers, middleware, error handling

- Core API routes — POST /api/scan, GET /api/jobs/:id, GET /api/risk-score, GET /api/history

- Input validation on every route — never trust what the app sends

- Build the Spyware/Stalkerware Scanner — installed apps, permissions, background-process analysis

- Build the AI Risk Score model — scores danger level from scan + behavior patterns

- Write and publish the Postman API collection as you build, not at the end

Database Tables You Design:

- users — id, email, password hash, created_at

- devices — id, user_id, scan results, last_scanned_at

- evidence — id, user_id, type, file_ref, hash, blockchain_tx_id, created_at

- risk_scores — id, user_id, score, factors (JSON), created_at

## Vedant — AI/Cloud Engineer

Your Stack:

Python, FastAPI, Claude API, Solidity, Ethers.js, Supabase Storage, Docker, GitHub Actions

What You Own:

- Set up the FastAPI project for the AI service — endpoints for /ai/assistant and /ai/report

- Claude API integration — the Safety Assistant chat and the Legal Report Generator prompts

- Define the output JSON schema for AI responses before writing prompts — everything downstream depends on it

- Breach & Account Checker — integrate the Have I Been Pwned API

- Write and deploy the evidence-hashing smart contract to the Sepolia testnet

- Connect the evidence pipeline — when Smit's backend saves evidence, hash it and write the hash to the blockchain ledger

- docker-compose.yml — defines all 3 services plus the database for local dev. Ship this Day 1

- GitHub Actions CI — run checks on every PR

- Deploy backend + AI service to Render/Railway, manage all .env files — never let API keys reach the GitHub repo

# 5. Sprint Plan — 8 Weeks

Four sprints, two weeks each. If a sprint goal isn't hit, the next one is in trouble.

## Sprint 1 — Weeks 1–2 — Foundation

Sprint Goal: Everyone has a working local setup. Auth works. Wireframes done. Scanner research done.

- Rohan (Frontend Engineer): React Native project initialized, disguised app shell + navigation, wireframes in Figma

- Smit (Backend Engineer): DB schema finalized, auth endpoints working, public stalkerware datasets collected

- Vedant (AI/Cloud Engineer): docker-compose.yml live, FastAPI skeleton, breach-check API working, testnet wallet + contract scaffolded

## Sprint 2 — Weeks 3–4 — Core Build

Sprint Goal: A scan can run end-to-end — app to backend to AI service and back, with evidence hashed to the ledger.

- Rohan (Frontend Engineer): Evidence Vault UI built and connected, Risk Score display UI

- Smit (Backend Engineer): Spyware Scanner v1 working, Risk Score model v1 trained on synthetic data

- Vedant (AI/Cloud Engineer): Smart contract deployed, evidence-hashing pipeline connected end-to-end

## Sprint 3 — Weeks 5–6 — Feature Complete

Sprint Goal: AI Safety Assistant and Legal Report Generator working with real Claude output.

- Rohan (Frontend Engineer): AI Assistant chat UI built and wired to backend

- Smit (Backend Engineer): Risk Score refined using real scanner + breach-check data

- Vedant (AI/Cloud Engineer): Claude prompts finalized for Assistant + Report Generator, output schema stable

## Sprint 4 — Weeks 7–8 — QA, Polish & Demo

Sprint Goal: Everything tested, deployed, and ready to demo.

- All: Joint testing pass, fix every open bug — none left at demo time

- Rohan (Frontend Engineer): Final UI polish, demo video, screenshots

- Smit (Backend Engineer): Regression testing, technical documentation

- Vedant (AI/Cloud Engineer): Final deployment, monitoring check, environment docs

# 6. Rules to Keep the Project Alive

Not bureaucracy — each of these exists because skipping it costs the team real rework time.

## Code Rules

- Never push directly to main or dev — always through a PR

- Never add a new dependency without flagging it in the group chat first

- Never hard-code API keys or secrets in code — use .env files, never commit them

- Write code assuming the next person reading it isn't you

## Communication Rules

- Blocked for more than 1 hour — say so immediately, don't sit on it

- Quick sync at least twice a week — keep it short, just blockers and progress

- If you're going to miss a deadline, flag it in advance, not after

## Quality Rules

- Don't mark a task done until you've tested it yourself on the emulator

- Don't open a PR with code that doesn't run locally

- No real personal data anywhere — synthetic data and public research datasets only

The project is 8 weeks. Build it right the first time.